Implementation Roadmap & Development Plan

Project: Yash Prajapati Portfolio Website

Version: 1.0

---

1. Document Purpose

This document defines the complete development roadmap for the portfolio, including milestones, sprint planning, Git workflow, branching strategy, testing, deployment, and release management.

The project will be developed exactly like a professional software project.

---

2. Development Methodology

Methodology

Agile Development

Sprint Length

1 Week

Version Control

Git + GitHub

Deployment

Continuous Deployment using Vercel

Every completed feature should be reviewed before merging into the main branch.

---

3. Branching Strategy

Default Branch

main

Development Branch

develop

Feature Branches

feature/project-setup

feature/design-system

feature/navigation

feature/hero-section

feature/about-section

feature/skills-section

feature/projects-section

feature/project-details

feature/experience-section

feature/certifications

feature/contact-section

feature/footer

feature/dark-mode

feature/seo

feature/animations

feature/3d-scene

feature/performance

feature/testing

feature/deployment

Bug Fix Branches

bugfix/navbar

bugfix/mobile-layout

bugfix/contact-form

Hotfix Branches

hotfix/v1.0.1

Release Branches

release/v1.0

release/v2.0

---

4. GitHub Workflow

For every feature:

1. Create a feature branch.

↓

2. Implement the feature.

↓

3. Commit changes with meaningful messages.

↓

4. Push to GitHub.

↓

5. Open a Pull Request.

↓

6. Review changes.

↓

7. Merge into develop.

↓

8. Test.

↓

9. Merge develop into main.

↓

10. Deploy automatically.

---

5. Commit Message Convention

Use Conventional Commits.

Examples

feat: add hero section

feat: implement project cards

fix: resolve mobile navbar overflow

style: improve typography spacing

refactor: simplify animation logic

perf: optimize hero loading

docs: update README

test: add contact form tests

chore: update dependencies

---

6. Milestone Plan

Milestone 1

Project Setup

Tasks

- Create repository

- Configure Next.js

- Configure TypeScript

- Install Tailwind CSS

- Configure ESLint

- Configure Prettier

- Configure Husky

- Initial README

Branch

feature/project-setup

Deliverable

Production-ready project foundation.

---

Milestone 2

Design System

Tasks

- Colors

- Typography

- Buttons

- Cards

- Layout

- Theme tokens

Branch

feature/design-system

Deliverable

Reusable component library.

---

Milestone 3

Navigation

Tasks

- Navbar

- Mobile menu

- Footer

- Routing

Branch

feature/navigation

---

Milestone 4

Hero Section

Tasks

- Hero layout

- 3D Scene

- CTA buttons

- Social links

- Scroll indicator

Branch

feature/hero-section

---

Milestone 5

About Section

Branch

feature/about-section

Tasks

- Timeline

- Story

- Statistics

---

Milestone 6

Skills Section

Branch

feature/skills-section

Tasks

- Skill cards

- Categories

- Animations

---

Milestone 7

Projects

Branch

feature/projects-section

Tasks

- Grid

- Filters

- Cards

- Case studies

---

Milestone 8

Experience

Branch

feature/experience-section

---

Milestone 9

Certifications

Branch

feature/certifications

---

Milestone 10

Contact

Branch

feature/contact-section

Tasks

- Contact form

- Validation

- Email integration

---

Milestone 11

Animations

Branch

feature/animations

Tasks

- GSAP

- Framer Motion

- ScrollTrigger

- Page transitions

---

Milestone 12

3D Experience

Branch

feature/3d-scene

Tasks

- Hero model

- Particles

- Camera movement

- Lighting

---

Milestone 13

SEO & Performance

Branch

feature/seo

Tasks

- Metadata

- Sitemap

- Structured data

- Performance optimization

---

Milestone 14

Testing

Branch

feature/testing

Tasks

- Component tests

- Responsive testing

- Accessibility testing

- Lighthouse audit

---

Milestone 15

Deployment

Branch

feature/deployment

Tasks

- Vercel

- Custom domain

- Analytics

- Production release

---

7. GitHub Project Board

Columns

Backlog

↓

To Do

↓

In Progress

↓

Code Review

↓

Testing

↓

Done

Every task should become a GitHub Issue linked to its Pull Request.

---

8. Pull Request Template

Each Pull Request should include:

- Summary

- Screenshots (if UI changes)

- Checklist

- Related Issue

- Testing completed

- Notes for reviewers

---

9. Code Review Checklist

Verify:

✓ TypeScript types

✓ Responsive design

✓ Accessibility

✓ Performance

✓ Clean code

✓ No console logs

✓ No duplicated code

✓ Tests passing

✓ Documentation updated

---

10. Testing Strategy

Unit Testing

Components

Integration Testing

Forms

End-to-End Testing

Navigation

Project pages

Contact form

Performance Testing

Core Web Vitals

Accessibility Testing

WCAG compliance

---

11. Release Strategy

v0.1

Project Setup

v0.2

Design System

v0.3

Homepage

v0.4

Projects

v0.5

Animations

v0.6

SEO

v0.7

Testing

v1.0

Production Launch

---

12. Deployment Pipeline

Developer

↓

GitHub Push

↓

Pull Request

↓

Merge

↓

GitHub

↓

Vercel Build

↓

Automatic Deployment

↓

Production

---

13. Documentation Updates

After every completed milestone:

- Update README.

- Add screenshots.

- Update CHANGELOG.

- Document new components.

- Record lessons learned.

---

14. Learning Objectives

By completing this project, the developer should gain practical experience with:

- Git fundamentals

- Branching strategies

- Pull Requests

- Merge conflict resolution

- Semantic versioning

- Code reviews

- CI/CD

- Deployment

- Team-style workflows

- Production-ready project structure

---

15. Definition of Success

The project is successful when the portfolio is built incrementally using professional Git workflows, each feature is developed on its own branch, reviewed through Pull Requests, tested before merging, documented throughout development, and deployed automatically. The resulting GitHub repository should clearly demonstrate not only coding ability but also software engineering practices, making it a strong showcase for recruiters and collaborators.